Description of the Software Tests Used to

Commission the Peripheral Crates

Version 2

Fred Borcherding, Martin Von der Mey, Greg Rakness

This document lists the tests that must be passed at SX5 with the chambers attached to consider the crate plus chambers commissioned.

In choosing this set of tests, we only chose those tests that should be conducted once during the commissioning process, and did not include those processes that will be repeated periodically over the duration of the experiment.  Namely we did not include calibration routines or noise studies.

A subset of these tests will be conducted at B904 where we will NOT connect the PC electronics to a chamber.

The PC I&C, Peripheral Crate Installation and Commissioning, consists of testing the PC electronics first at B904 and then at SX5.  As the electronics is tested at SX5, one would like to incorporate it into the operating system set up for the MTCC.  However, because of the lack of infrastructure at SX5 this is not possible.  The first 5 PC will be incorporated into the MTCC system but PC number 6 through 60 will not.  Temporary services will be installed for a crate; it will be commissioned, and then left un-powered and unused for some long period of time. Also for the PC’s on the plus end we are under considerable time pressure to perform and complete the testing before the disks are lowered.  Thus we are seeking to minimize the time required to set up for and conduct the tests.

As we test each PC 6-60 we need to have a clear definition of when a PC is considered to have passed and is ready for future use. This document describes the tests that will be performed on PC 6-60.  PC’s plus CSC’s that pass this set of tests will be decreed ready.

Software for testing the PC I&C has been written and collected.  The pieces of software in this existing set can be used to

- Test the newly install PC electronics

- Test individual or multiple parts of the system on the expert level

- Perform calibrations on the system

- Perform performance checks on the system

Point 1 refers to the action of testing each PC full of boards at SX5 as described above.  These tests must be complete enough to give us a reasonable expectation that when at some future time the PC is re-connected into the system it will perform as expected.

Point 2 refers to tests that an expert may wish to perform when problems or questions arise in the operation of the system.  These tests should assist in finding the root of the problem.  These tests are not necessarily included in the commissioning set of tests.

Point 3 refers to those routines that gather information about constants and parameters of the system that are then stored for future use in data taking. These tests are not necessarily included in the commissioning set of tests.

Point 4 refers to those routines that tell the user about the operational aspects of the system.  The noise level in chambers is one example of this kind of check. These tests are not necessarily included in the commissioning set of tests.

Work on the software to date has been to supply routines that satisfy one or more of the four points.  This document lists those test routines that are proposed for point 1.  That is this document presents those software tests that define when a PC is commissioned.

The hardware for the tests consists of the target PC and its set of CSC, temporary LV supplies for the PC and the CSC, and a computer on which the tests reside.  The only IO to the PC/CSC is a fiber optic cable to the CC in the PC.

The reader is requested to go through this list of tests and comment on the relative importance of each and whether important tests are missing.

We propose that a PC is commissioned when it passes the following tests.

Chamber Tests (using pulsing):

- Timing of Rx and Tx phases for ALCT

- Checks: TMB delays, CCB FPGA functionality, ALCT pulsing, TMB JTAG communication, skew-clear cable connections

Description:  Since the signals going down the skew clear cables to the ALCT and coming back are de-multiplexed at 80 Mhz the right Tx and Rx phases for the communication between the ALCT and the peripheral crate need to be established. For measuring these phases the clock phases for the Tx and Rx clock phases coming from the TMB are varied. They can be adjusted using the different channels on the 3D3444 delay chips on the TMB board. Each channel has 13 settings, where each one corresponds to 2 ns shift.  (13x2ns=26ns shift). For each 2-dimensional setting the ALCT AFEBs and/or test strips are pulsed. The case of AFEB pulsing is used in case of the ME1/1 chambers (since they don't have test strips). In order to enable the pulsing to AFEB and/or test strips writing to the ALCT slow control FPGA is required using JTAG. In the case of the AFEBs, the pulsing needs to be enabled by writing the corresponding mask to the Test Pulse Group. For the test strips they need to be enabled using the Test Pulse Strip register. Also, in order to enable pulsing at the ALCT the TP Power Down register is used. Enabling this register powers up the pulse generator logic on the ALCT. Also in order to ensure a good trigger decision of the ALCT the input hot channel mask is used. This way a valid 6 hit track is constructed and injected.

The ALCT pulse generator logic generates after arrival of an external asynchronous or synchronous pulse the necessary pulses for the AFEB and/or test strips and fans them out to the corresponding outputs. All of this is controlled by the Spartan slow control chip onboard of the ALCT. The  external pulse gets generated at the CCB as alct_adb_pulse_async after a VME write to address 0x19. It is a asynchronous pulse that goes down to the TMB, over the skew clear cables arrives the ALCT. Using a JTAG write to the Virtex Trigger Register on the Virtex FPGA of the ALCT enables then the pass-through of this asynchronous pulse to the slow control ALCT logic.

Also for this test we need to enable on the ALCT the send_empty bit which forces the ALCT to readout independent of finding a valid track. It will then send a ALCT readout at L1a arrival. This can contain valid tracks or be a empty header.  In order for a readout to take place we need also to generate a L1a signal. The CCB generates for every asynchronous pulse a corresponding delayed L1a pulse. Since the L1a signal is multiplexed with the sync_adb_pulse on the ALCT only in the case of the right Tx phase the L1a signal will arrive at the ALCT board. While varying the Tx and Rx phases the arriving ALCT word counts at the TMB are analyzed. Non zero word counts ensures a good setting for the Tx clock phase. Then to ensure the right Rx phase the cfg_done signal from the ALCT to the TMB is used. This signal informs if a configuration done had succeeded on the ALCT after reset. It is enabled if the ALCT firmware has loaded to the FPGA from the Eproms. This signal is multiplexed with the active_feb_flag signal going to the DMBs. Folding this information a 2 dimensional region is obtained with the correct settings for the Tx and Rx phases. The calculated best settings are calculated as the 2-dimensional mean in this region.

- Timing of Rx phases for the CFEBs

- Checks: TMB delays/enables/trigger, CFEB pulsing, DMB data-read/L1a generation, skew-clear cable connections

Description: The TMB is connected over skew clear cables to the 5 CFEBs on chamber. It uses the comparator ASICs information from the 3 comparator chips on each CFEB to take trigger decisions. Using the relative charge height between neighboring strips the comparator ASICs achieve a resolution of ½ strip. Since the data sent by the CFEB to the TMB is again multiplexed at 80 Mhz the right Rx setting for a correct data transmission for the DDD delay chips on the TMB needs to be measured. This time the pulsing is generated by shifting data into the 3 buckeye chips on the CFEBs. The shifted data contains the strip location of the injected pulse and also the pulse height of the injected charge. Using the relative pulse height between the peak and the neighboring pulses a resolution of ½ strips at the comparators can be accomplished. In the case of this test the pulses get always injected at ½ strip 16 that corresponds to strip 8. The pulse setting for this strip is set to 3 and for the neighboring ones to 1 and 2 correspondingly. The injected data gets then injected from the buckeye chips to the SCA chips that stores the pulses, then after arrival of L1a to the ADCs that digitize them and then at the end to the comparator ASICs. The DMB generates a L1a itself to ensure that the injected patterns get digitized and send to the comparator ASICs. Before the injection of the pulse the inputs of the corresponding TMB need to be enabled and a start trigger signal need to be generated. There are 2 ways to do the last. The first is to use the state machine on the TMB that simulates a trigger start or to use CCB to generate them. For this test the first approach is preferred since it only enables the corresponding TMB and not all the TMBs in a crate. While running the test the Rx delay settings on the TMB get varied for the 5 CFEBs . After following pulsing of the CFEBs using a VME write to the corresponding DMBs connected to it, the arriving information at the TMB gets analyzed. Only in the case of correspondence between the injected pulse and the received trigger decision the Rx setting is recorded. After varying over the 13 Rx delay settings for each CFEB independently a “good” region is obtained. The final setting is calculated as the mean.

- Wire Scan

- Checks: ALCT hot channel mask/pattern-pulsing, skew-clear cable connection

Description: After the right Rx and Tx settings for the ALCT-TMB communication have been measured a scan of the different wires is performed. It uses similar method to the Rx and Tx timing but in this case the pulsing sweeps over all the wires connected to the ALCT over the AFEBs for the 3 different ALCT288, ALCT384 and ALCT672.  Now again, using the ALCT hot channel mask a nice 6 hit track is constructed and injected over the AFEBs or test strips. This injected track will then trigger the ALCT and send the trigger decision to the TMB. Then the injected pattern to the injected on is compared. There should be a one to one corresponds between both to pass the test.

This ensures a good communication between the TMB and the ALCT using JTAG. Even though the TMB isn't connected directly to each wire it is a very useful communication test to find out miss cabling and other problems related to ALCT-TMB triggering.

- Strip Scan

- Checks: CFEB pulsing, skew-clear cable connections

Description: Similar to the Rx determination for the CFEBs in this test we sweep over all the strips connected to the CFEBs using the buckeye chips on the CFEBs. Again, we generate the necessary pulse distribution and inject it to the buckeye chips for the 5 CFEBs independently. Here we check again for agreement between injected patterns and TMB trigger decision. This test is again a valuable communication and bad cabling test.

- TMB to MPC injection test (Winner bits)

- Checks: safe window/shunt settings on MPC, backplane, TMB FIFOs

Description: In this test FIFOs on the TMB are used to load valid LCT data into the MPC. Quasi random LCT data is generated ensuring that the validity of the patterns is given. Using a VME write to the TMB then injects this data over the backplane to the MPC. Then the MPC FIFOs can be read out and compared to the injected ones. In this test the 2 winner bit delays for each TMB are varied checking every time if the readout MPC FIFO data corresponds to the injected one. From this test the winner bit delay gets determined that is a important input to ensure communication between MPC and TMB. If the injection fails for all the different delay values it mostly points to a problem of the safe window and shunt settings on the MPC boards.

- TMB ALCT Test:

- Checks: ALCT firmware for slow control and Virtex FPGA.  JTAG communication to ALCT.

Description:  Performs JTAG read and write to different registers on the ALCT performing different functions.

Crate Tests:

- 9-TMB-to-MPC test

- Checks:  backplane, MPC operation, TMB

Description:  In this test all the 9 MPCs in a crate get loaded with random LCT data making sure that it is valid. On a VME write to the CCB all the TMBs inject the loaded data simultaneously their FIFOs to the backplane. The MPC then receives this data, processes it and stores the results in it's FIFOs. This test then reads out the MPC FIFOs for every iteration and compares the found LCTs to the injected patterns. Only when all of the patterns agree for the 9 TMBs this test is a success.

CCB & MPC:

- Checks: firmware date OK, VME communication

  - Read firmware date

DMB Tests:

- Checks: DMB, 5 CFEB’s, operation of LV on CFEB, skew-clear cable connections

  - Checks firmware version for DMB and 5 CFEBs.

  - Checks CFEB voltages for 3.3V, 5.0V and 6.0V for the 5 CFEBs using the LVMB.

  - Check 5 comparator DAC voltages.

  - Check ALCT 3.3V, 1.8V, 5.5V. This is done using the LVMB (low voltage monitoring board on the DMBs)

  - Check of DMB and 5 CFEB temperature.

  - Check of GND voltage ADC values for DMB and CFEB1 to CFEB5.

  - Check of voltages for internal and external calibration DAC.

  - Check of the 1.8V reference voltage.

  - Test power register. Turn on and off LV. Check change in voltages.

  - Test comparator DAC. Set thresholds in steps from 0.25V from 0 to 2.5V for each CFEB. Then readout ADC voltages and calculate the slope and intercept of the given measurements and make sure they are in a given range of -1025 to -998 for the slope and 3400 to 3800 for the intercept.

  - Test the comparator DACs. (DAC1-DAC5). The setting of the comparator DACs is varied in steps from 0.25V from 0 to 1.25V. Then the internal calibration DAC is readout and compared to the set value.  If the difference between both is larger than 0.020V the test fails.

  - The same test as before is performed for the external calibration DAC and the precision calibration DAC.

  - Test the buckeye pattern shifting by loading patterns into the buckeye chips and reading them out again.

TMB/RAT “Self-tests”

- TMB Boot Register

- Checks:  Ensure correct VME communication with autonomous bootstrap register.

Description:  Write, read and compare write/read values with walking 1's to Read/Write the VME boot registers.  Some of the functionality of these bits is to hard reset components from the TMB, so time is allocated between to insure proper reset.

- TMB Firmware date

- Checks:  date on FPGA firmware to make sure it is the correct version.

Description:  The firmware that has been uploaded from PROM into the FPGA has the date loaded on the userID.  This date is determined from a VME register read.

- TMB Firmware type

- Checks: TMB firmware is for CMS operation

Description:  VME register read

- TMB Firmware version

- Checks: version on FPGA firmware to make sure it is correct.

Description:  VME register read

- TMB Firmware RevCode ID

- Checks:  version on FPGA firmware to make sure it is correct.

Description: VME register read

- TMB Mezzanine ID

- Checks:  types of chips on the TMB Mezzanine card, including the FPGA and the PROMs from which the FPGA firmware is downloaded.

Description:  Read the ID codes on the devices on the TMB Mezzanine chain via JTAG through the bootstrap register.

- TMB PROM ID

- Checks:  types of user PROMs that are on the TMB.  These PROMs are the ones from which the configuration data is downloaded to the TMB and to the ALCT and RAT upon a hard reset.

Description:  Read the ID codes on the devices on the TMB User chain via JTAG through the bootstrap register.

- TMB PROM path

- Checks:  paths from the user PROMs to on-board LED's and a VME register.  If this test passes, this means the paths from the user PROMs through the FPGA is OK.

Description: Toggling through the addresses on the two PROMs in a quiescent state should give expected default output.  Specific VME registers are read from and written to several times.

- TMB Digital Serial Number (DSN)

- Checks:  For TMB, tests the setting of the communication shunt SH62=GEO and the geographical address switch SW2/1=1A.  For the Mezzanine and the RAT, it tests the communication with (existence of) these devices.

Description:  Read the DSN for the TMB, Mezzanine, and RAT.  The DSN is read by several reads and writes of VME registers.  A CRC is computed and compared with one passed in the DSN.

- TMB ADC

- Checks: status bits and voltages on the TMB using an on-board ADC.  Measured, but not checked, are currents and temperatures.

  - Status bits checked (beyond critical values):

    - 5.0V power supply status bit

    - 3.3V power supply status bit

    - 1.8V power supply status bit

    - 1.5V power supply status bit

    - FPGA and board temperature bit

  - Voltages read and compared with expected values within tolerance.  Tolerances are tighter for voltages critical for operation:

    - +5.0V

    - +3.3V

    - +1.5V core

    - +1.5V TT

    - +1.0V TT

    - +1.8V RAT

  - Reference values (ensure correct operation and readout of ADC):

    - 0

    - 4095

    - 2048

- TMB delay chips (3d3444)

- Checks: all delay values can be written correctly to all delay chips on TMB.

Description:  Write, read and compare write/read values with walking 1's on VME registers.

- RAT temperature

- Checks:  temperature status bit on RAT.

Description:  Select a specific bit from the RAT FPGA USER1 register, read from the RAT chain via JTAG through the bootstrap register.

- RAT ID codes

- Checks: types of chips on the RAT, including the FPGA and the PROM from which the FPGA firmware is downloaded.

Description:  Read the ID codes on both devices on the RAT chain via JTAG through the bootstrap register.

- RAT user codes

- Checks: date on FPGA firmware

Description:  The firmware that has been uploaded from PROM into the FPGA has the date loaded on the user ID. The user code on the FPGA is read from the RAT chain via JTAG through the bootstrap register.

- TMB bus hold chip (U76)

- Checks: operation of the bus hold chip on the JTAG chain out of the FPGA

Description:  Interleave a TMB hard reset between the write and read of a walking 1 on the JTAG path used by the FPGA.  Correct operation of the chip will hold the written value on the path.